# TURAS TRACKER ENHANCEMENT - DESIGN SPECIFICATION

## Document Control

| Item | Details |
| --- | --- |
| Project | Turas Tracker - Setup Flexibility & Multi-Mention Support |
| Document Type | Technical Design Specification |
| Version | 1.0 |
| Date | 2025-11-21 |
| Target | Claude Code Implementation |
| Estimated Effort | 2-3 weeks |
| Priority | HIGH |

## TABLE OF CONTENTS

- Executive Summary

- Objectives & Requirements

- Technical Architecture

- Detailed Specifications

- Implementation Plan

- Testing Strategy

- Documentation Updates

- Acceptance Criteria

## 1. EXECUTIVE SUMMARY

### 1.1 Purpose

Enhance Turas Tracker to provide:

- Flexible metric tracking within questions (top-box, custom ranges, etc.)

- Multi-mention question support (currently unsupported)

- Enhanced validation with actionable error messages

- Selective option tracking to control output size

### 1.2 Scope

IN SCOPE:

- Add TrackingSpecs column to question_mapping.xlsx

- Implement multi-mention (Multi_Mention) question type

- Enhance rating questions with top-box, bottom-box, custom ranges

- Enhance composite questions with TrackingSpecs

- Improve validation with pre-flight checks

- Maintain full backward compatibility

OUT OF SCOPE:

- Reporting flexibility enhancements (separate phase)

- Auto-configuration wizards (separate phase)

- Chart generation (already planned for Phase 4)

- HTML/PowerPoint output (separate phase)

### 1.3 Key Principles

- Backward Compatibility: All existing configs must work without modification

- Opt-In Enhancement: New features available via optional TrackingSpecs column

- No Breaking Changes: Current functionality preserved exactly

- Clear Defaults: Sensible defaults if TrackingSpecs not specified

## 2. OBJECTIVES & REQUIREMENTS

### 2.1 Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-001 | Support TrackingSpecs column in question_mapping.xlsx | HIGH |
| FR-002 | Track rating questions: mean, top_box, top2_box, bottom_box, custom ranges | HIGH |
| FR-003 | Track Multi_Mention questions (% mentioning each option) | HIGH |
| FR-004 | Support selective option tracking for Multi_Mention | MEDIUM |
| FR-005 | Apply TrackingSpecs to composite questions | MEDIUM |
| FR-006 | Provide validation function with actionable warnings | MEDIUM |
| FR-007 | Maintain existing output format compatibility | HIGH |

### 2.2 Non-Functional Requirements

| ID | Requirement | Target |
| --- | --- | --- |
| NFR-001 | Backward compatibility with existing configs | 100% |
| NFR-002 | Processing time increase | <10% for standard configs |
| NFR-003 | Memory usage increase | <20% for standard configs |
| NFR-004 | Code maintainability | Clear documentation, modular design |
| NFR-005 | Test coverage | >80% for new code |

### 2.3 Constraints

- Must work within existing two-file structure (tracking_config.xlsx + question_mapping.xlsx)

- Must use existing statistical testing methods (no new algorithms)

- Must integrate with existing output module (tracker_output.R)

- R code only (no external dependencies beyond openxlsx, readxl)

## 3. TECHNICAL ARCHITECTURE

### 3.1 System Context

┌─────────────────────────────────────────────────────────────┐

│                    TURAS TRACKER                            │

│                                                             │

│  ┌──────────────┐    ┌──────────────┐    ┌──────────────┐ │

│  │   Config     │    │   Question   │    │   Wave       │ │

│  │   Loader     │───▶│   Mapper     │───▶│   Loader     │ │

│  └──────────────┘    └──────────────┘    └──────────────┘ │

│         │                    │                    │         │

│         │                    │                    │         │

│         ▼                    ▼                    ▼         │

│  ┌──────────────────────────────────────────────────────┐  │

│  │              Validation Module (ENHANCED)            │  │

│  └──────────────────────────────────────────────────────┘  │

│                              │                              │

│                              ▼                              │

│  ┌──────────────────────────────────────────────────────┐  │

│  │          Trend Calculator (ENHANCED)                 │  │

│  │  ┌──────────┐  ┌──────────┐  ┌────────────────────┐ │  │

│  │  │ Rating   │  │   NPS    │  │  Multi-Mention     │ │  │

│  │  │ Enhanced │  │ Existing │  │      (NEW)         │ │  │

│  │  └──────────┘  └──────────┘  └────────────────────┘ │  │

│  │  ┌──────────┐  ┌──────────┐                         │  │

│  │  │ Single   │  │Composite │                         │  │

│  │  │ Choice   │  │ Enhanced │                         │  │

│  │  └──────────┘  └──────────┘                         │  │

│  └──────────────────────────────────────────────────────┘  │

│                              │                              │

│                              ▼                              │

│  ┌──────────────────────────────────────────────────────┐  │

│  │              Output Writer (UPDATE)                  │  │

│  └──────────────────────────────────────────────────────┘  │

│                                                             │

└─────────────────────────────────────────────────────────────┘

### 3.2 Module Changes Overview

| Module | Change Type | Description |
| --- | --- | --- |
| tracker_config_loader.R | MINOR | No changes needed |
| wave_loader.R | MINOR | No changes needed |
| question_mapper.R | ENHANCE | Add get_tracking_specs() function |
| validation_tracker.R | ENHANCE | Add enhanced validation function |
| trend_calculator.R | MAJOR | Add Multi_Mention support, enhance Rating/Composite |
| tracker_output.R | ENHANCE | Add Multi_Mention output formatting |
| formatting_utils.R | MINOR | Possible formatting helpers |

### 3.3 Data Flow - Enhanced

User Config Files

│

├─────▶ tracking_config.xlsx (unchanged structure)

│

└─────▶ question_mapping.xlsx (NEW: TrackingSpecs column)

│

├─ QuestionCode

├─ QuestionText

├─ QuestionType

├─ TrackingSpecs ◄─── NEW (optional)

├─ Wave1, Wave2, ...

└─ SourceQuestions

│

▼

Question Map Index

│

├─ Includes TrackingSpecs

└─ Routes to appropriate calculator

│

┌────────────────┼────────────────┐

▼                ▼                ▼

Rating Enhanced   Multi-Mention    Composite Enhanced

(top-box, etc.)      (NEW)         (with specs)

│                │                │

└────────────────┴────────────────┘

│

▼

Trend Results

│

▼

Excel Output

## 4. DETAILED SPECIFICATIONS

### 4.1 TrackingSpecs Column Specification

#### 4.1.1 Schema Addition

File: question_mapping.xlsx
Sheet: QuestionMap
New Column: TrackingSpecs (optional)

Column Specifications:

- Type: Text

- Required: NO

- Default: Empty/blank (uses default behavior)

- Format: Comma-separated list

- Case-Sensitive: NO (will be normalized to lowercase)

#### 4.1.2 TrackingSpecs Syntax Definition

Grammar (EBNF-like notation):

TrackingSpecs ::= <spec> ("," <spec>)*

<spec>        ::= <rating_spec> | <nps_spec> | <choice_spec> | <multi_spec>

<rating_spec> ::= "mean" | "top_box" | "top2_box" | "top3_box"

| "bottom_box" | "bottom2_box" | "distribution"

| "range:" <number> "-" <number>

<nps_spec>    ::= "nps_score" | "promoters_pct" | "passives_pct"

| "detractors_pct" | "full"

<choice_spec> ::= "all" | "top3" | "category:" <category_name>

<multi_spec>  ::= "auto" | "any" | "count_mean" | "count_distribution"

| "option:" <column_name>

Examples:

mean,top2_box

range:9-10,range:0-6

option:Q30_1,option:Q30_3,any,count_mean

#### 4.1.3 Default Behaviors (if TrackingSpecs blank)

| Question Type | Default TrackingSpecs | Backward Compatible |
| --- | --- | --- |
| Rating | mean | ✓ YES |
| NPS | full | ✓ YES |
| Single_Choice | all | ✓ YES |
| Multi_Mention | auto | N/A (new support) |
| Composite | mean | ✓ YES |

### 4.2 Multi-Mention Implementation

#### 4.2.1 Data Format Requirements

Expected Structure:

ResponseID, Q30_1, Q30_2, Q30_3, Q30_4, weight

1,          1,     1,     0,     0,     1.0

2,          1,     0,     1,     0,     1.2

3,          0,     1,     0,     1,     0.9

Where:

- Base question code: Q30

- Option columns: Q30_1, Q30_2, Q30_3, Q30_4

- Values: 1 = selected, 0 = not selected

- Missing values handled as NA

Column Naming Convention:

- Pattern: {BaseCode}_{OptionNumber}

- Example: Q30_1, Q30_2, ... Q30_N

- Must be sequential integers (gaps allowed but not recommended)

#### 4.2.2 Question Mapping Setup

question_mapping.xlsx:

| QuestionCode | QuestionType | TrackingSpecs | Wave1 | Wave2 |
| --- | --- | --- | --- | --- |
| Q_REASON | Multi_Mention | auto | Q30 | Q35 |
| Q_THEMES | Multi_Mention | option:Q40_1,option:Q40_3 | Q40 | Q45 |

Interpretation:

- Wave1 = Q30 → Auto-detects Q30_1, Q30_2, Q30_3, ...

- TrackingSpecs = auto → Track all detected options

- TrackingSpecs = option:Q40_1,option:Q40_3 → Track only these 2

#### 4.2.3 Column Auto-Detection Algorithm

Function Signature:

detect_multi_mention_columns <- function(wave_df, base_code)

# Parameters:

#   wave_df: data.frame - Wave data

#   base_code: character - Base question code (e.g., "Q30")

#

# Returns:

#   character vector - Detected column names (e.g., c("Q30_1", "Q30_2", "Q30_3"))

#   NULL if no columns found

# Algorithm:

1. Build regex pattern: ^{base_code}_[0-9]+$

2. Find all matching column names in wave_df

3. Extract numeric suffixes

4. Sort by numeric value (not lexicographic)

5. Return sorted column names

6. If no matches, return NULL and issue warning

Implementation Pseudocode:

detect_multi_mention_columns <- function(wave_df, base_code) {

# Escape special regex characters in base_code

base_code_escaped <- gsub("([.|()\\^{}+$*?])", "\\\\\\1", base_code)

# Build pattern

pattern <- paste0("^", base_code_escaped, "_[0-9]+$")

# Find matches

matched_cols <- grep(pattern, names(wave_df), value = TRUE)

if (length(matched_cols) == 0) {

warning(paste0("No multi-mention columns found for base code: ", base_code))

return(NULL)

}

# Extract numeric parts and sort

numeric_parts <- as.integer(sub(paste0("^", base_code_escaped, "_"), "", matched_cols))

sort_order <- order(numeric_parts)

matched_cols <- matched_cols[sort_order]

return(matched_cols)

}

Edge Cases:

- Base code contains special regex characters (e.g., Q1.5) → Escape properly

- Non-sequential numbering (Q30_1, Q30_3, Q30_5) → Include all found

- Column exists but all NA → Include in detection, handle in calculation

- Different numbering across waves (Wave1 has 1-5, Wave2 has 1-8) → Track union

#### 4.2.4 TrackingSpecs Parsing for Multi-Mention

Function Signature:

parse_multi_mention_specs <- function(tracking_specs, base_code, wave_df)

# Parameters:

#   tracking_specs: character - TrackingSpecs string from mapping

#   base_code: character - Base question code

#   wave_df: data.frame - Wave data for validation

#

# Returns:

#   list with:

#     $mode: character - "auto" or "selective"

#     $columns: character vector - Column names to track

#     $additional_metrics: character vector - Additional metrics (any, count_mean, etc.)

Implementation Pseudocode:

parse_multi_mention_specs <- function(tracking_specs, base_code, wave_df) {

# Default to auto if blank

if (is.null(tracking_specs) || tracking_specs == "" || tracking_specs == "auto") {

return(list(

mode = "auto",

columns = detect_multi_mention_columns(wave_df, base_code),

additional_metrics = character(0)

))

}

# Parse comma-separated specs

specs <- trimws(strsplit(tracking_specs, ",")[[1]])

result <- list(

mode = "selective",

columns = character(0),

additional_metrics = character(0)

)

for (spec in specs) {

if (spec == "auto") {

result$mode <- "auto"

result$columns <- unique(c(result$columns,

detect_multi_mention_columns(wave_df, base_code)))

} else if (startsWith(spec, "option:")) {

# Extract: "option:Q30_1" -> "Q30_1"

col_name <- sub("^option:", "", spec)

result$columns <- c(result$columns, col_name)

} else if (spec %in% c("any", "count_mean", "count_distribution")) {

result$additional_metrics <- c(result$additional_metrics, spec)

} else {

warning(paste0("Unknown Multi_Mention spec: ", spec))

}

}

# Remove duplicates

result$columns <- unique(result$columns)

result$additional_metrics <- unique(result$additional_metrics)

# Validate columns exist

missing <- setdiff(result$columns, names(wave_df))

if (length(missing) > 0) {

warning(paste0("Multi-mention columns not found in data: ",

paste(missing, collapse = ", ")))

result$columns <- intersect(result$columns, names(wave_df))

}

return(result)

}

#### 4.2.5 Multi-Mention Metrics Calculation

For each wave, calculate:

- Mention Proportions (% mentioning each option)

For each option column:

mentioned <- (column_data == 1)

weighted_count <- sum(weights[mentioned])

total_weight <- sum(weights)

proportion <- (weighted_count / total_weight) * 100

- Additional Metrics (if requested):

"any" - % mentioning at least one option:

option_matrix <- as.matrix(wave_df[valid_idx, option_columns])

mentioned_any <- rowSums(option_matrix == 1, na.rm = TRUE) > 0

any_pct <- sum(weights[mentioned_any]) / sum(weights) * 100

"count_mean" - Mean number of mentions:

option_matrix <- as.matrix(wave_df[valid_idx, option_columns])

mention_counts <- rowSums(option_matrix == 1, na.rm = TRUE)

count_mean <- sum(mention_counts * weights) / sum(weights)

"count_distribution" - Distribution of mention counts:

For count_val in 0 to length(option_columns):

matched <- (mention_counts == count_val)

dist[count_val] <- sum(weights[matched]) / sum(weights) * 100

#### 4.2.6 Multi-Mention Significance Testing

Test Type: Z-test for proportions (same as single-choice)

For each option, between consecutive waves:

p1 <- wave1_mention_proportion / 100  # Convert to 0-1

p2 <- wave2_mention_proportion / 100

n1 <- wave1_n_unweighted

n2 <- wave2_n_unweighted

# Use existing z_test_for_proportions()

result <- z_test_for_proportions(p1, n1, p2, n2, alpha)

Significance stored per option, per wave pair

### 4.3 Enhanced Rating Questions

#### 4.3.1 Top/Bottom Box Calculation

Top Box Metrics:

| Spec | Description | Calculation |
| --- | --- | --- |
| top_box | % giving highest value | Auto-detect max value, calc % |
| top2_box | % giving top 2 values | Auto-detect top 2, calc % |
| top3_box | % giving top 3 values | Auto-detect top 3, calc % |

Scale Auto-Detection:

unique_values <- sort(unique(values[!is.na(values)]))

scale_min <- min(unique_values)

scale_max <- max(unique_values)

# For top_box:

top_values <- tail(unique_values, 1)  # Highest value

# For top2_box:

top_values <- tail(unique_values, 2)  # Top 2 values

# Percentage:

in_top_box <- values %in% top_values

pct <- sum(weights[in_top_box]) / sum(weights) * 100

Function Signature:

calculate_top_box <- function(values, weights, n_boxes = 1)

# Parameters:

#   values: numeric vector - Response values

#   weights: numeric vector - Weights (same length as values)

#   n_boxes: integer - Number of top values to include (1, 2, or 3)

#

# Returns:

#   list with:

#     $proportion: numeric - Percentage (0-100)

#     $scale_detected: character - e.g., "1-5"

#     $top_values: numeric vector - Values included in top box

Bottom Box: Same algorithm but use head() instead of tail()

#### 4.3.2 Custom Range Calculation

Syntax: range:X-Y where X and Y are numbers

Examples:

- range:9-10 → % giving 9 or 10

- range:1-3 → % giving 1, 2, or 3

- range:7-8 → % giving 7 or 8

Function Signature:

calculate_custom_range <- function(values, weights, range_spec)

# Parameters:

#   values: numeric vector - Response values

#   weights: numeric vector - Weights

#   range_spec: character - e.g., "range:9-10"

#

# Returns:

#   list with:

#     $proportion: numeric - Percentage (0-100)

#     $range_values: numeric vector - Values included

#     $range_spec: character - Original spec (for labeling)

Implementation:

calculate_custom_range <- function(values, weights, range_spec) {

# Parse: "range:9-10" -> c(9, 10)

range_str <- sub("^range:", "", range_spec)

parts <- strsplit(range_str, "-")[[1]]

if (length(parts) != 2) {

warning(paste0("Invalid range specification: ", range_spec))

return(list(proportion = NA, range_values = NA, range_spec = range_spec))

}

range_min <- as.numeric(parts[1])

range_max <- as.numeric(parts[2])

if (is.na(range_min) || is.na(range_max) || range_min > range_max) {

warning(paste0("Invalid range values: ", range_spec))

return(list(proportion = NA, range_values = NA, range_spec = range_spec))

}

# Generate sequence

range_values <- seq(range_min, range_max)

# Calculate proportion

valid_idx <- !is.na(values) & !is.na(weights) & weights > 0

values_valid <- values[valid_idx]

weights_valid <- weights[valid_idx]

in_range <- values_valid %in% range_values

range_weight <- sum(weights_valid[in_range])

total_weight <- sum(weights_valid)

proportion <- if (total_weight > 0) (range_weight / total_weight) * 100 else NA

return(list(

proportion = proportion,

range_values = range_values,

range_spec = range_spec

))

}

#### 4.3.3 Distribution Calculation

Spec: distribution

Returns: Percentage for each unique value found in data

Implementation:

calculate_distribution <- function(values, weights) {

unique_vals <- sort(unique(values[!is.na(values)]))

valid_idx <- !is.na(values) & !is.na(weights) & weights > 0

values_valid <- values[valid_idx]

weights_valid <- weights[valid_idx]

distribution <- list()

for (val in unique_vals) {

matched <- values_valid == val

val_weight <- sum(weights_valid[matched])

total_weight <- sum(weights_valid)

distribution[[as.character(val)]] <- (val_weight / total_weight) * 100

}

return(distribution)

}

### 4.4 Enhanced Composite Questions

#### 4.4.1 Composite Calculation Flow

Step 1: Calculate composite score per respondent

composite_score = mean(source_question_1, source_question_2, ..., source_question_N)

Step 2: Apply TrackingSpecs to composite scores

If TrackingSpecs = "mean,top2_box":

- Calculate mean of composite_scores

- Calculate % with composite_score in top 2 values

#### 4.4.2 Composite Score Per Respondent

Function Signature:

calculate_composite_values_per_respondent <- function(wave_df, wave_id,

source_questions,

question_map)

# Parameters:

#   wave_df: data.frame - Wave data

#   wave_id: character - Wave identifier

#   source_questions: character vector - Source question codes

#   question_map: list - Question map index

#

# Returns:

#   numeric vector - Composite score per respondent (length = nrow(wave_df))

Implementation:

calculate_composite_values_per_respondent <- function(wave_df, wave_id,

source_questions,

question_map) {

# Extract each source question

source_values <- list()

for (src_code in source_questions) {

src_data <- extract_question_data(wave_df, wave_id, src_code, question_map)

if (!is.null(src_data)) {

source_values[[src_code]] <- src_data

}

}

if (length(source_values) == 0) {

warning("No valid source questions found for composite")

return(rep(NA, nrow(wave_df)))

}

# Build matrix: rows = respondents, cols = source questions

n_resp <- nrow(wave_df)

n_sources <- length(source_values)

source_matrix <- matrix(NA, nrow = n_resp, ncol = n_sources)

for (i in seq_along(source_values)) {

source_matrix[, i] <- source_values[[i]]

}

# Row means (composite per respondent)

composite_values <- rowMeans(source_matrix, na.rm = TRUE)

# Set to NA if all sources were NA for a respondent

all_na <- apply(source_matrix, 1, function(row) all(is.na(row)))

composite_values[all_na] <- NA

return(composite_values)

}

#### 4.4.3 Apply TrackingSpecs to Composite

Once we have composite scores per respondent, treat them like rating values:

- mean → calculate weighted mean

- top2_box → apply calculate_top_box(composite_values, weights, 2)

- distribution → apply calculate_distribution(composite_values, weights)

### 4.5 Helper Functions

#### 4.5.1 Get TrackingSpecs

Function Signature:

get_tracking_specs <- function(question_map, question_code)

# Parameters:

#   question_map: list - Question map index

#   question_code: character - Question code

#

# Returns:

#   character - TrackingSpecs string (or NULL if not specified/blank)

Implementation:

get_tracking_specs <- function(question_map, question_code) {

metadata_df <- question_map$question_metadata

# Check if column exists

if (!"TrackingSpecs" %in% names(metadata_df)) {

return(NULL)

}

# Find row

q_row <- metadata_df[metadata_df$QuestionCode == question_code, ]

if (nrow(q_row) == 0) {

return(NULL)

}

tracking_specs <- q_row$TrackingSpecs[1]

# Return NULL if blank/NA

if (is.na(tracking_specs) || trimws(tracking_specs) == "") {

return(NULL)

}

return(trimws(tracking_specs))

}

#### 4.5.2 Validate TrackingSpecs

Function Signature:

validate_tracking_specs <- function(specs_str, question_type)

# Parameters:

#   specs_str: character - TrackingSpecs string

#   question_type: character - Question type

#

# Returns:

#   list with:

#     $valid: logical

#     $message: character (if invalid)

Valid specs by question type:

VALID_SPECS <- list(

Rating = c("mean", "top_box", "top2_box", "top3_box",

"bottom_box", "bottom2_box", "distribution"),

NPS = c("nps_score", "promoters_pct", "passives_pct",

"detractors_pct", "full"),

Single_Choice = c("all", "top3"),

Multi_Mention = c("auto", "any", "count_mean", "count_distribution"),

Composite = c("mean", "top_box", "top2_box", "top3_box", "distribution")

)

Also allow:

- Specs starting with range: (for Rating, Composite)

- Specs starting with category: (for Single_Choice)

- Specs starting with option: (for Multi_Mention)

### 4.6 Enhanced Validation

#### 4.6.1 Validation Function

Function Signature:

validate_tracking_setup_enhanced <- function(tracking_config_path,

question_mapping_path,

data_dir = NULL,

report_mode = "detailed")

# Parameters:

#   tracking_config_path: character - Path to config

#   question_mapping_path: character - Path to mapping

#   data_dir: character - Data directory (optional)

#   report_mode: character - "summary" or "detailed"

#

# Returns:

#   list with:

#     $valid: logical - Overall validation result

#     $issues: list with $errors, $warnings, $info vectors

#### 4.6.2 Validation Checks

Configuration Checks:

- [ ] Config file exists and readable

- [ ] Required sheets present (Waves, Settings, Banner, TrackedQuestions)

- [ ] Required columns present in each sheet

- [ ] WaveIDs unique

- [ ] DataFile paths valid

Question Mapping Checks:

- [ ] Mapping file exists and readable

- [ ] QuestionMap sheet present

- [ ] Required columns present (QuestionCode, QuestionText, QuestionType, Wave columns)

- [ ] QuestionCodes unique

- [ ] QuestionTypes valid

- [ ] TrackingSpecs valid for each question type (if specified)

Data File Checks:

- [ ] All wave data files exist

- [ ] All files loadable (no corruption)

- [ ] Sample sizes adequate (n >= minimum_base)

- [ ] Sample size consistency across waves (warn if >50% difference)

Question Availability Checks:

- [ ] All tracked questions exist in mapping

- [ ] For each wave, mapped question columns exist in data

- [ ] For Multi_Mention, option columns detected

- [ ] For Composite, source questions exist

Weight Checks:

- [ ] Weight variables exist if specified

- [ ] Weight values valid (no negative, not all zero)

- [ ] Weight distribution reasonable (warn if max/min > 5)

Banner Checks:

- [ ] Banner variables exist in all wave data

- [ ] Banner variables have reasonable number of unique values (<50)

#### 4.6.3 Validation Output Format

================================================================================

TRACKING SETUP VALIDATION

================================================================================

CONFIGURATION

✓ Configuration loaded: 3 waves, 10 questions

✓ Wave data files found for all waves

DATA FILES

✓ Wave W1 loaded: n=500

✓ Wave W2 loaded: n=500

✓ Wave W3 loaded: n=480

⚠ Wave W3 sample size (480) is 4% smaller than Wave 1 (500)

QUESTION MAPPING

✓ Question mapping loaded: 10 questions

✓ All tracked questions found in mapping

⚠ Q_REASON (Multi_Mention): Wave W1 found 5 options, Wave W2 found 8 options

→ Different number of options across waves

TRACKINGSPECS VALIDATION

✓ Q_SAT: TrackingSpecs valid (mean,top2_box)

✗ Q_QUALITY: Invalid spec "top4_box" for Rating question

SUMMARY

-------

Errors: 1

Warnings: 2

Ready to run: NO (fix errors first)

================================================================================

### 4.7 Updated Main Trend Calculator

#### 4.7.1 calculate_all_trends Enhancement

Modified routing logic:

calculate_all_trends <- function(config, question_map, wave_data) {

message("\n", strrep("=", 80))

message("CALCULATING TRENDS")

message(strrep("=", 80), "\n")

tracked_questions <- config$tracked_questions$QuestionCode

trend_results <- list()

for (q_code in tracked_questions) {

message(paste0("Processing question: ", q_code))

metadata <- get_question_metadata(question_map, q_code)

if (is.null(metadata)) {

warning(paste0("  Question ", q_code, " not found in mapping - skipping"))

next

}

q_type_raw <- metadata$QuestionType

q_type <- normalize_question_type(q_type_raw)

# Route to appropriate calculator

trend_result <- tryCatch({

if (q_type == "rating") {

calculate_rating_trend_enhanced(q_code, question_map, wave_data, config)

} else if (q_type == "nps") {

calculate_nps_trend(q_code, question_map, wave_data, config)

} else if (q_type == "single_choice") {

calculate_single_choice_trend(q_code, question_map, wave_data, config)

} else if (q_type == "multi_choice" || q_type_raw == "Multi_Mention") {

# NEW: Multi-mention support

calculate_multi_mention_trend(q_code, question_map, wave_data, config)

} else if (q_type == "composite") {

calculate_composite_trend_enhanced(q_code, question_map, wave_data, config)

} else if (q_type == "open_end") {

warning(paste0("  Open-end questions cannot be tracked - skipping"))

NULL

} else {

warning(paste0("  Question type '", q_type_raw, "' not supported - skipping"))

NULL

}

}, error = function(e) {

warning(paste0("  Error calculating trend for ", q_code, ": ", e$message))

NULL

})

if (!is.null(trend_result)) {

trend_results[[q_code]] <- trend_result

message(paste0("  ✓ Trend calculated"))

}

}

message(paste0("\nCompleted trend calculation for ", length(trend_results), " questions"))

return(trend_results)

}

#### 4.7.2 normalize_question_type Enhancement

Add Multi_Mention mapping:

normalize_question_type <- function(q_type) {

type_map <- c(

"Single_Response" = "single_choice",

"SingleChoice" = "single_choice",

"Multi_Mention" = "multi_choice",  # NEW

"MultiChoice" = "multi_choice",    # NEW

"Multi_Choice" = "multi_choice",   # NEW (alternate spelling)

"Rating" = "rating",

"Likert" = "rating",

"NPS" = "nps",

"Index" = "rating",

"Numeric" = "rating",

"Open_End" = "open_end",

"OpenEnd" = "open_end",

"Ranking" = "ranking",

"Composite" = "composite"

)

normalized <- type_map[q_type]

if (is.na(normalized)) {

return(tolower(q_type))

}

return(as.character(normalized))

}

### 4.8 Output Module Updates

#### 4.8.1 Multi-Mention Output Format

Excel Sheet Structure:

Q_REASON: Reasons for Choosing (Multi-Mention)

TrackingSpecs: auto, any, count_mean

Wave 1      Wave 2      Trend   Wave 3      Trend

Base (n=)                   500         500                 500

% Mentioning:

Quality (Q30_1)           45%         50%         ↑       55%         ↑

Price (Q30_2)             30%         28%         →       25%         ↓

Customer Service (Q30_3)  25%         30%         ↑       32%         →

Brand (Q30_4)             20%         22%         →       24%         →

Recommendation (Q30_5)    15%         18%         →       20%         →

Summary Metrics:

% Mentioning Any          92%         95%         →       96%         →

Mean # Mentions           2.3         2.5         →       2.7         ↑

Implementation:

write_multi_mention_sheet <- function(wb, sheet_name, result, config, styles) {

current_row <- 1

# Header

writeData(wb, sheet_name, result$question_code,

startRow = current_row, startCol = 1)

addStyle(wb, sheet_name, styles$title, rows = current_row, cols = 1)

current_row <- current_row + 1

writeData(wb, sheet_name, result$question_text,

startRow = current_row, startCol = 1)

current_row <- current_row + 1

# TrackingSpecs if present

if (!is.null(result$tracking_specs)) {

writeData(wb, sheet_name,

paste0("TrackingSpecs: ", paste(result$tracking_specs, collapse = ", ")),

startRow = current_row, startCol = 1)

current_row <- current_row + 2

}

wave_ids <- names(result$wave_results)

# Column headers

headers <- c("% Mentioning", wave_ids)

writeData(wb, sheet_name, t(headers),

startRow = current_row, startCol = 1, colNames = FALSE)

addStyle(wb, sheet_name, styles$header,

rows = current_row, cols = 1:length(headers), gridExpand = TRUE)

current_row <- current_row + 1

# Base row

writeData(wb, sheet_name, "Base (n=)",

startRow = current_row, startCol = 1)

for (i in seq_along(wave_ids)) {

n <- result$wave_results[[wave_ids[i]]]$n_unweighted

writeData(wb, sheet_name, n, startRow = current_row, startCol = i + 1)

}

current_row <- current_row + 2

# Mention rows (one per tracked column)

for (col_name in result$tracked_columns) {

# Write column label

writeData(wb, sheet_name, col_name,

startRow = current_row, startCol = 1)

# Write proportions for each wave

for (i in seq_along(wave_ids)) {

wave_result <- result$wave_results[[wave_ids[i]]]

if (wave_result$available && col_name %in% names(wave_result$mention_proportions)) {

pct <- round(wave_result$mention_proportions[[col_name]], 1)

writeData(wb, sheet_name, pct, startRow = current_row, startCol = i + 1)

} else {

writeData(wb, sheet_name, "—", startRow = current_row, startCol = i + 1)

}

}

current_row <- current_row + 1

}

# Additional metrics if present

if (length(result$wave_results[[wave_ids[1]]]$additional_metrics) > 0) {

current_row <- current_row + 1

writeData(wb, sheet_name, "Summary Metrics:",

startRow = current_row, startCol = 1)

addStyle(wb, sheet_name, styles$header, rows = current_row, cols = 1)

current_row <- current_row + 1

# "any" metric

if ("any_mention_pct" %in% names(result$wave_results[[wave_ids[1]]]$additional_metrics)) {

writeData(wb, sheet_name, "% Mentioning Any",

startRow = current_row, startCol = 1)

for (i in seq_along(wave_ids)) {

pct <- result$wave_results[[wave_ids[i]]]$additional_metrics$any_mention_pct

if (!is.null(pct) && !is.na(pct)) {

writeData(wb, sheet_name, round(pct, 1),

startRow = current_row, startCol = i + 1)

}

}

current_row <- current_row + 1

}

# "count_mean" metric

if ("count_mean" %in% names(result$wave_results[[wave_ids[1]]]$additional_metrics)) {

writeData(wb, sheet_name, "Mean # Mentions",

startRow = current_row, startCol = 1)

for (i in seq_along(wave_ids)) {

mean_count <- result$wave_results[[wave_ids[i]]]$additional_metrics$count_mean

if (!is.null(mean_count) && !is.na(mean_count)) {

writeData(wb, sheet_name, round(mean_count, 1),

startRow = current_row, startCol = i + 1)

}

}

current_row <- current_row + 1

}

}

# Set column widths

setColWidths(wb, sheet_name, cols = 1:length(headers), widths = "auto")

}

#### 4.8.2 Enhanced Rating Output

Show multiple metrics when TrackingSpecs specified:

Overall Satisfaction (1-5 scale)

TrackingSpecs: mean, top2_box, range:4-5

Wave 1      Wave 2      Trend   Wave 3      Trend

Base (n=)           500         500                 500

Mean Score          3.8         3.9         →       4.2         ↑

% Top 2 Box (4-5)   55%         58%         →       68%         ↑

% Range 4-5         55%         58%         →       68%         ↑

Implementation: Similar structure to current rating output, but iterate through tracked metrics from TrackingSpecs.

## 5. IMPLEMENTATION PLAN

### 5.1 Phase 1: Infrastructure (Week 1 - Days 1-5)

Day 1-2: Helper Functions & Validation

Files to modify:

- question_mapper.R

- validation_tracker.R

Tasks:

- [ ] Add get_tracking_specs() function to question_mapper.R

- [ ] Add validate_tracking_specs() function to validation_tracker.R

- [ ] Add validate_tracking_setup_enhanced() to validation_tracker.R

- [ ] Write unit tests for validation functions

Day 3-4: Rating Enhancements

Files to modify:

- trend_calculator.R

Tasks:

- [ ] Add calculate_top_box() function

- [ ] Add calculate_bottom_box() function

- [ ] Add calculate_custom_range() function

- [ ] Add calculate_distribution() function

- [ ] Rename calculate_rating_trend() → calculate_rating_trend_legacy()

- [ ] Create calculate_rating_trend_enhanced()

- [ ] Update routing in calculate_all_trends() to use enhanced version

- [ ] Write unit tests for box/range calculations

Day 5: Composite Enhancements

Files to modify:

- trend_calculator.R

Tasks:

- [ ] Add calculate_composite_values_per_respondent() function

- [ ] Rename calculate_composite_trend() → calculate_composite_trend_legacy()

- [ ] Create calculate_composite_trend_enhanced()

- [ ] Write unit tests

### 5.2 Phase 2: Multi-Mention Support (Week 2 - Days 6-10)

Day 6-7: Multi-Mention Detection & Parsing

Files to modify:

- trend_calculator.R

Tasks:

- [ ] Add detect_multi_mention_columns() function

- [ ] Add parse_multi_mention_specs() function

- [ ] Update normalize_question_type() to handle Multi_Mention

- [ ] Write unit tests for detection and parsing

Day 8-9: Multi-Mention Calculation

Files to modify:

- trend_calculator.R

Tasks:

- [ ] Add calculate_multi_mention_trend() function

- [ ] Add perform_significance_tests_multi_mention() function

- [ ] Add perform_significance_tests_for_metric() helper

- [ ] Update calculate_all_trends() routing

- [ ] Write unit tests for calculation

Day 10: Multi-Mention Output

Files to modify:

- tracker_output.R

Tasks:

- [ ] Add write_multi_mention_sheet() function

- [ ] Update write_tracker_output() to detect and route Multi_Mention results

- [ ] Write integration test for full Multi_Mention flow

### 5.3 Phase 3: Output & Testing (Week 3 - Days 11-15)

Day 11: Enhanced Output Formatting

Files to modify:

- tracker_output.R

Tasks:

- [ ] Update write_trend_sheets() to handle enhanced results

- [ ] Add support for multiple metrics in rating sheets

- [ ] Update formatting for TrackingSpecs display

- [ ] Test output with all question types

Day 12-13: Integration Testing

Tasks:

- [ ] Create comprehensive test dataset with all question types

- [ ] Test backward compatibility (run old configs, verify identical output)

- [ ] Test each TrackingSpecs combination

- [ ] Test Multi_Mention with various configurations

- [ ] Test validation function with valid and invalid configs

Day 14: Documentation Updates

Files to update:

- USER_MANUAL.md

- TECHNICAL_DOCUMENTATION.md

- QUICK_START.md

- EXAMPLE_WORKFLOWS.md

- README_TEMPLATES.md

Tasks:

- [ ] Add TrackingSpecs section to USER_MANUAL

- [ ] Add Multi_Mention section to USER_MANUAL

- [ ] Update TECHNICAL_DOCUMENTATION with new functions

- [ ] Add example workflows

- [ ] Update templates

Day 15: Final Polish & Release

Tasks:

- [ ] Run full test suite

- [ ] Performance testing (ensure <10% slowdown)

- [ ] Code review

- [ ] Create updated templates

- [ ] Update version numbers

- [ ] Create release notes

### 5.4 Implementation Order Summary

Week 1: Core Infrastructure

├── Day 1-2: Validation & helpers

├── Day 3-4: Rating enhancements

└── Day 5: Composite enhancements

Week 2: Multi-Mention

├── Day 6-7: Detection & parsing

├── Day 8-9: Calculation & significance

└── Day 10: Output formatting

Week 3: Testing & Release

├── Day 11: Enhanced output

├── Day 12-13: Testing

├── Day 14: Documentation

└── Day 15: Release

## 6. TESTING STRATEGY

### 6.1 Unit Tests

File Structure:

modules/tracker/tests/

├── test_tracking_specs.R

├── test_multi_mention.R

├── test_rating_enhanced.R

├── test_composite_enhanced.R

├── test_validation.R

└── fixtures/

├── test_data_multi_mention.csv

├── test_config.xlsx

└── test_mapping.xlsx

### 6.2 Critical Unit Tests

test_tracking_specs.R:

library(testthat)

test_that("get_tracking_specs returns NULL when column missing", {

question_map <- create_test_question_map(include_tracking_specs = FALSE)

result <- get_tracking_specs(question_map, "Q_SAT")

expect_null(result)

})

test_that("get_tracking_specs returns NULL when blank", {

question_map <- create_test_question_map(tracking_specs = "")

result <- get_tracking_specs(question_map, "Q_SAT")

expect_null(result)

})

test_that("get_tracking_specs parses correctly", {

question_map <- create_test_question_map(tracking_specs = "mean,top2_box")

result <- get_tracking_specs(question_map, "Q_SAT")

expect_equal(result, "mean,top2_box")

})

test_that("validate_tracking_specs catches invalid specs", {

result <- validate_tracking_specs("top4_box", "Rating")

expect_false(result$valid)

})

test_that("validate_tracking_specs allows range specs", {

result <- validate_tracking_specs("mean,range:9-10", "Rating")

expect_true(result$valid)

})

test_multi_mention.R:

test_that("detect_multi_mention_columns finds columns", {

test_df <- data.frame(

Q30_1 = c(1, 0, 1),

Q30_2 = c(0, 1, 0),

Q30_3 = c(1, 1, 0),

Q31_1 = c(1, 0, 1)

)

result <- detect_multi_mention_columns(test_df, "Q30")

expect_equal(result, c("Q30_1", "Q30_2", "Q30_3"))

})

test_that("detect_multi_mention_columns sorts numerically", {

test_df <- data.frame(

Q30_10 = c(1),

Q30_2 = c(0),

Q30_1 = c(1)

)

result <- detect_multi_mention_columns(test_df, "Q30")

expect_equal(result, c("Q30_1", "Q30_2", "Q30_10"))

})

test_that("parse_multi_mention_specs handles auto", {

test_df <- data.frame(Q30_1 = c(1), Q30_2 = c(0))

result <- parse_multi_mention_specs("auto", "Q30", test_df)

expect_equal(result$mode, "auto")

expect_equal(result$columns, c("Q30_1", "Q30_2"))

})

test_that("parse_multi_mention_specs handles selective", {

test_df <- data.frame(Q30_1 = c(1), Q30_2 = c(0), Q30_3 = c(1))

result <- parse_multi_mention_specs("option:Q30_1,option:Q30_3", "Q30", test_df)

expect_equal(result$mode, "selective")

expect_equal(result$columns, c("Q30_1", "Q30_3"))

})

test_rating_enhanced.R:

test_that("calculate_top_box works for 1-5 scale", {

values <- c(1, 2, 3, 4, 5, 4, 5, 3, 4, 5)

weights <- rep(1, 10)

result <- calculate_top_box(values, weights, n_boxes = 1)

expect_equal(result$proportion, 30)  # 3 out of 10 are 5

expect_equal(result$top_values, 5)

})

test_that("calculate_top_box works for top 2", {

values <- c(1, 2, 3, 4, 5, 4, 5, 3, 4, 5)

weights <- rep(1, 10)

result <- calculate_top_box(values, weights, n_boxes = 2)

expect_equal(result$proportion, 60)  # 6 out of 10 are 4 or 5

expect_equal(sort(result$top_values), c(4, 5))

})

test_that("calculate_custom_range works", {

values <- 1:10

weights <- rep(1, 10)

result <- calculate_custom_range(values, weights, "range:9-10")

expect_equal(result$proportion, 20)  # 2 out of 10

expect_equal(result$range_values, c(9, 10))

})

test_that("calculate_custom_range handles invalid syntax", {

values <- 1:10

weights <- rep(1, 10)

result <- calculate_custom_range(values, weights, "range:invalid")

expect_true(is.na(result$proportion))

})

### 6.3 Integration Tests

test_integration.R:

test_that("Full tracking analysis with Multi_Mention", {

# Setup

create_test_tracking_dataset(

output_dir = tempdir(),

n_waves = 3,

n_respondents = 100,

include_multi_mention = TRUE

)

# Run

result <- run_tracker(

tracking_config_path = file.path(tempdir(), "tracking_config.xlsx"),

question_mapping_path = file.path(tempdir(), "question_mapping.xlsx"),

data_dir = tempdir()

)

# Verify

expect_true(file.exists(result))

# Load results and check

wb <- loadWorkbook(result)

sheets <- names(wb)

expect_true("Q_REASON" %in% sheets)  # Multi-mention question

})

test_that("Backward compatibility - configs without TrackingSpecs", {

# Setup old-style config

create_legacy_config(tempdir())

# Run

result_new <- run_tracker(

tracking_config_path = file.path(tempdir(), "legacy_config.xlsx"),

question_mapping_path = file.path(tempdir(), "legacy_mapping.xlsx")

)

# Load and verify same structure as before

wb <- loadWorkbook(result_new)

expect_true("Q_SAT" %in% names(wb))

# Check that default metrics calculated (mean for ratings)

# (Would need to parse Excel to verify exact values match)

})

test_that("TrackingSpecs with all combinations", {

# Test each question type with various TrackingSpecs

test_cases <- list(

list(type = "Rating", specs = "mean,top2_box"),

list(type = "Rating", specs = "range:9-10,range:7-8"),

list(type = "NPS", specs = "nps_score"),

list(type = "Multi_Mention", specs = "auto,any,count_mean"),

list(type = "Composite", specs = "mean,top2_box")

)

for (test_case in test_cases) {

result <- run_tracker_with_specs(

question_type = test_case$type,

tracking_specs = test_case$specs

)

expect_true(file.exists(result))

}

})

### 6.4 Validation Tests

test_validation.R:

test_that("Validation catches missing TrackingSpecs column gracefully", {

config <- create_config_without_tracking_specs()

validation <- validate_tracking_setup_enhanced(

tracking_config_path = config$tracking,

question_mapping_path = config$mapping

)

expect_true(validation$valid)

expect_equal(length(validation$issues$errors), 0)

})

test_that("Validation catches invalid TrackingSpecs", {

config <- create_config_with_invalid_specs(

question_type = "Rating",

invalid_spec = "top4_box"

)

validation <- validate_tracking_setup_enhanced(

tracking_config_path = config$tracking,

question_mapping_path = config$mapping

)

expect_false(validation$valid)

expect_true(length(validation$issues$warnings) > 0)

})

test_that("Validation detects Multi_Mention column issues", {

config <- create_config_with_multi_mention_missing_columns()

validation <- validate_tracking_setup_enhanced(

tracking_config_path = config$tracking,

question_mapping_path = config$mapping,

data_dir = config$data_dir

)

expect_true(length(validation$issues$warnings) > 0)

# Should warn about missing columns

})

### 6.5 Performance Tests

test_performance.R:

test_that("Performance impact < 10% for standard config", {

# Create large dataset

create_large_test_dataset(

n_waves = 10,

n_respondents = 1000,

n_questions = 50

)

# Baseline (legacy without TrackingSpecs)

time_baseline <- system.time({

run_tracker_legacy()

})

# With TrackingSpecs (but using defaults)

time_enhanced <- system.time({

run_tracker_enhanced()

})

# Check overhead

overhead <- (time_enhanced["elapsed"] - time_baseline["elapsed"]) / time_baseline["elapsed"]

expect_true(overhead < 0.10)  # Less than 10% slower

})

## 7. DOCUMENTATION UPDATES

### 7.1 Files to Update

| File | Changes Required |
| --- | --- |
| USER_MANUAL.md | Add TrackingSpecs section, Multi_Mention examples |
| TECHNICAL_DOCUMENTATION.md | Document new functions, API changes |
| QUICK_START.md | Brief TrackingSpecs mention, Multi_Mention example |
| EXAMPLE_WORKFLOWS.md | Add workflows 9-10 for new features |
| README_TEMPLATES.md | Update template descriptions |

### 7.2 USER_MANUAL.md Updates

New Section to Add:

## TrackingSpecs - Advanced Metric Tracking

### Overview

The optional `TrackingSpecs` column in `question_mapping.xlsx` allows you to specify exactly which metrics to track for each question.

### Rating Questions

**Available specs:**

- `mean` - Mean score (default)

- `top_box` - % giving highest value

- `top2_box` - % giving top 2 values

- `top3_box` - % giving top 3 values

- `bottom_box` - % giving lowest value

- `bottom2_box` - % giving bottom 2 values

- `range:X-Y` - % giving values between X and Y

- `distribution` - % for each value

**Example:**

QuestionCode | QuestionType | TrackingSpecs | Wave1 | Wave2 Q_SAT | Rating | mean,top2_box | Q10 | Q11

**Output:**

Overall Satisfaction (1-5) Wave 1 Wave 2 Trend Mean 3.8 4.2 ↑ % Top 2 Box 55% 68% ↑

### Multi-Mention Questions

**NEW: Multi-mention questions are now supported!**

**Data Format:**

Your data should have one column per option:

```csv

Q30_1, Q30_2, Q30_3, Q30_4

1,     1,     0,     0      (selected options 1 and 2)

1,     0,     1,     0      (selected options 1 and 3)

Setup:

QuestionCode | QuestionType  | TrackingSpecs | Wave1 | Wave2

Q_REASON     | Multi_Mention | auto          | Q30   | Q35

Available specs:

- auto - Track all detected options (default)

- option:Q30_1 - Track specific option

- any - % mentioning at least one

- count_mean - Mean number of mentions

Example output:

Reasons for Choosing

Wave 1  Wave 2  Trend

% Mentioning:

Quality (Q30_1)   45%     50%     ↑

Price (Q30_2)     30%     28%     →

Service (Q30_3)   25%     30%     ↑

% Mentioning Any    92%     95%     →

(Continue with more examples...)

### **7.3 TECHNICAL_DOCUMENTATION.md Updates**

**New Section:**

```markdown

## Enhanced Trend Calculation

### TrackingSpecs System

#### get_tracking_specs()

Retrieves TrackingSpecs for a question.

**Signature:**

```r

get_tracking_specs(question_map, question_code)

Returns: Character string or NULL

#### validate_tracking_specs()

Validates TrackingSpecs syntax for question type.

Signature:

validate_tracking_specs(specs_str, question_type)

Returns: List with $valid and $message

### Multi-Mention Support

#### detect_multi_mention_columns()

Auto-detects multi-mention option columns.

Signature:

detect_multi_mention_columns(wave_df, base_code)

Algorithm:

- Build regex pattern: ^{base_code}_[0-9]+$

- Find matching columns

- Sort numerically by suffix

- Return sorted vector

(Continue with detailed documentation...)

---

## **8. ACCEPTANCE CRITERIA**

### **8.1 Functional Acceptance**

**All must pass for release:**

- [ ] **FR-001**: TrackingSpecs column supported in question_mapping.xlsx

- Test: Create mapping with TrackingSpecs, verify parsing

- [ ] **FR-002**: Rating questions support all TrackingSpecs

- Test: Run tracker with each spec (mean, top_box, range, etc.)

- Verify: Output contains correct metrics

- [ ] **FR-003**: Multi_Mention questions fully supported

- Test: Track Multi_Mention question across 3 waves

- Verify: % for each option calculated, trends shown

- [ ] **FR-004**: Selective option tracking works

- Test: Use `option:Q30_1,option:Q30_3` spec

- Verify: Only specified options in output

- [ ] **FR-005**: Composite questions support TrackingSpecs

- Test: Composite with `mean,top2_box`

- Verify: Both metrics calculated on composite scores

- [ ] **FR-006**: Validation function provides actionable warnings

- Test: Deliberately create invalid config

- Verify: Validation catches issues with clear messages

- [ ] **FR-007**: Backward compatibility maintained

- Test: Run 5 existing project configs without modification

- Verify: Output identical to previous version

### **8.2 Non-Functional Acceptance**

- [ ] **NFR-001**: 100% backward compatibility

- Test: Run 20 existing configs, verify no errors

- [ ] **NFR-002**: Processing time increase <10%

- Test: Benchmark standard config before/after

- Measure: Time difference

- [ ] **NFR-003**: Memory usage increase <20%

- Test: Monitor memory during large dataset processing

- [ ] **NFR-004**: Code maintainability

- Review: All functions documented

- Review: Code follows existing patterns

- [ ] **NFR-005**: Test coverage >80%

- Measure: Run coverage analysis on new code

- Verify: >80% of new lines covered

### **8.3 Quality Gates**

**Gate 1: Development Complete**

- [ ] All functions implemented

- [ ] Unit tests written and passing

- [ ] No compilation errors

**Gate 2: Integration Testing**

- [ ] Integration tests passing

- [ ] Backward compatibility verified

- [ ] Performance acceptable

**Gate 3: Documentation**

- [ ] All documentation updated

- [ ] Templates updated

- [ ] Examples provided

**Gate 4: Release**

- [ ] Code reviewed

- [ ] All acceptance criteria met

- [ ] Release notes prepared

---

## **9. RISKS & MITIGATION**

| Risk | Impact | Probability | Mitigation |

|------|--------|-------------|------------|

| Breaking existing configs | HIGH | LOW | Comprehensive backward compatibility testing |

| Performance degradation | MEDIUM | MEDIUM | Performance testing, optimization if needed |

| Multi-mention edge cases | MEDIUM | MEDIUM | Extensive unit testing, clear error messages |

| Complex TrackingSpecs syntax confusing | LOW | MEDIUM | Good documentation, validation with clear errors |

| Output format becomes too large | MEDIUM | LOW | Selective tracking feature, pagination if needed |

---

## **10. APPENDICES**

### **10.1 Function Signature Reference**

**New Functions:**

```r

# Helper functions

get_tracking_specs(question_map, question_code)

validate_tracking_specs(specs_str, question_type)

# Multi-mention

detect_multi_mention_columns(wave_df, base_code)

parse_multi_mention_specs(tracking_specs, base_code, wave_df)

calculate_multi_mention_trend(q_code, question_map, wave_data, config)

perform_significance_tests_multi_mention(wave_results, wave_ids, column_name, config)

# Rating enhancements

calculate_top_box(values, weights, n_boxes = 1)

calculate_bottom_box(values, weights, n_boxes = 1)

calculate_custom_range(values, weights, range_spec)

calculate_distribution(values, weights)

calculate_rating_trend_enhanced(q_code, question_map, wave_data, config)

# Composite enhancements

calculate_composite_values_per_respondent(wave_df, wave_id, source_questions, question_map)

calculate_composite_trend_enhanced(q_code, question_map, wave_data, config)

# Validation

validate_tracking_setup_enhanced(tracking_config_path, question_mapping_path,

data_dir = NULL, report_mode = "detailed")

# Output

write_multi_mention_sheet(wb, sheet_name, result, config, styles)

# Utility

perform_significance_tests_for_metric(wave_results, wave_ids, metric_name,

config, test_type = "proportion")

### 10.2 File Modification Summary

| File | LOC Added | LOC Modified | LOC Removed |
| --- | --- | --- | --- |
| question_mapper.R | ~50 | ~10 | 0 |
| validation_tracker.R | ~300 | ~50 | 0 |
| trend_calculator.R | ~800 | ~100 | 0 |
| tracker_output.R | ~200 | ~100 | 0 |
| TOTAL | ~1,350 | ~260 | 0 |

Estimated Total Code Changes: ~1,600 lines

## DOCUMENT APPROVAL

Prepared By: [System]
Date: 2025-11-21
Version: 1.0

Ready for Implementation: ✓ YES

END OF SPECIFICATION

This specification is complete and ready for Claude Code to implement. All requirements are clearly defined, implementation steps are detailed, and acceptance criteria are measurable.