# TURAS Tracking Module – Developer Kick-Off Pack (v1.0)

Prepared by: Duncan Brett / The Research LampPost
Target Audience: Developers extending the existing TURAS Survey Analytics Toolkit
Purpose: Build the backend module that enables multi-wave (longitudinal) analysis and reporting while sharing the same statistical core as the single-wave Tabs engine.

## 🧭 Project Overview

Goal:
Add a Tracking layer to TURAS that can:

- Load, harmonise, and compare multiple survey waves.

- Compute trends, change scores, and effect sizes.

- Output results in Excel and machine-readable CSV/JSON for dashboards.

- Flag continuity issues (wording, scale, base drift).

- Remain 100 % compatible with existing Tabs output and significance logic.

Key principle:
➡ One Stats Core – Two Applications.
Tabs = single-wave, Tracking = multi-wave assembler.

## 📂 Directory Structure

/modules

├─ core/                     ← shared stats engine

│   ├─ weights_effn.R

│   ├─ nets.R

│   ├─ sig_test_dispatch.R

│   ├─ letters_or_flags.R

│   ├─ banner_build.R

│   └─ excel_formats.R

├─ tabs/                     ← existing single-wave engine

└─ tracking/                 ← new module

├─ tracking_orchestrator.R

├─ harmonisation.R

├─ trend_calculator.R

├─ excel_writer_tracking.R

├─ csv_json_exporter.R

├─ validation_tracking.R

└─ tests/

## ⚙️ Input Configuration Files

| File | Purpose |
| --- | --- |
| tracking_config.xlsx | Main run settings (waves, base wave, output formats, thresholds, theme, locale). |
| question_mapping.xlsx | Cross-wave mapping of questions/options. |
| derived_metrics.xlsx | Definitions of computed metrics + continuity rules. |
| master_dictionary.csv | Canonical variable registry (auto-updated). |

New required fields to parse:

- design_aware, stat_profile, render_style,

- continuity_threshold, base_drift_threshold,

- output_formats, theme_profile.

## 📈 Core Processing Flow

- Load Configs → validate using validation_tracking.R.

- Load Waves → read survey data files (xlsx/csv/sav).

- Harmonise → apply question_mapping.xlsx; build unified dataset keyed on TrackingCode.

- Detect Changes → flag new/retired questions, wording or scale changes.

- Compute Metrics → via shared turas.core:

  - Weighted means, proportions.

  - Change vs baseline.

  - Effect sizes (effectsize pkg).

  - Trend slope (lm).

  - Significance tests (sig_test_dispatch()).

- Generate Outputs →

  - Excel workbook (Summary, Trends, Continuity, Metadata).

  - CSV/JSON long-format files + manifest.

- Logging & QA → write /logs/tracking_log.txt + Analyst Notes tab.

## 🧩 Statistical Engine Integration

All stats must come from turas.core, ensuring parity with Tabs.

Supported test profiles:

- turas_standard – internal defaults.

- spss_like – z/t tests, Bonferroni.

- displayr_like – adaptive tests + effect sizes.

Optional R libraries:

| Package | Purpose |
| --- | --- |
| survey | design-aware SEs (optional). |
| effectsize | effect-size metrics. |
| brolgar | longitudinal trend helpers. |
| lmtest, sandwich | robust SEs for slopes. |
| openxlsx, jsonlite, data.table | I/O + performance. |

Each library must be loaded conditionally; fallback to internal logic if missing.

## 🧪 Testing Protocol

### Baseline Parity Test

- Run any wave as single-wave Tracking → output must equal Tabs output (identical cells, sig letters, p-values).

### Golden-Master Test

- Synthetic dataset with fixed p-values & effect sizes.

- Use tests/golden_master.R for regression checking (fail CI if results drift).

### Continuity Test

- Mutate question text; hash mismatch must raise warning.

- Simulate base drift > threshold → expect ⚠ flag in metadata.

## 🚀 Development Phases

| Phase | Weeks | Deliverables |
| --- | --- | --- |
| 0 | 2 | Extract shared turas.core; parity tests pass. |
| 1 | 4 | Wave loader, harmonisation, trend & change calculations. |
| 2 | 3 | Continuity/base-drift reporting, effect sizes, manifest. |
| 3 | 2 | CSV/JSON exporter, caching & incremental rebuilds. |
| 4 | 2 | Optional design-aware mode (using survey pkg). |

## 📊 Output Expectations

Excel Workbook

- Sheets: Summary, Trends, Continuity, Base Drift, Metadata.

- Formatting: identical to Tabs (use excel_formats.R).

CSV/JSON

- Long-format (wave, banner, metric, value, p_value, sig_flag).

- Manifest file: analysis_id, run_time, filters, waves.

Metadata Tab

- Config snapshot, version hash, warnings, base drift %, continuity flags, runtime stats.

## 🔒 Compliance & Quality

- Replace respondent IDs with hash before analysis.

- No PII in outputs.

- Locale-aware formatting (e.g., en_ZA).

- Log everything (INFO, WARN, ERROR) → /logs/tracking_log.txt.

## 🧠 Developer Tips

- Respect modularity: no stats logic inside writers.

- Keep functions <100 lines; use helpers with @keywords internal.

- When adding a new metric:

  - Create helper in /modules/tracking/helpers/.

  - Register it in trend_calculator.R.

  - Add a line in derived_metrics.xlsx.

- Test after every commit using test_runner_baseline.R.

## ✅ Acceptance Criteria Summary

- Single-wave parity with Tabs.

- All p-values and sig letters verified vs golden-master.

- Excel and CSV/JSON outputs identical in content.

- Warnings appear clearly in log & Metadata.

- 10 000 × 10 waves runs < 5 min.

- Visualisation team can consume CSV/JSON without re-schema.

### 📅 Kick-Off Deliverables Checklist

- Core extraction complete.

- tracking_config.xlsx template created.

- Golden-master dataset built.

- Validation + logger wired.

- Dev branch set up with test harness.

Would you like me to generate the tracking_config.xlsx template (with sample settings, annotated headers, and example questions) as part of this pack next? It’s a good developer-starter file and ensures consistent testing.