My recommendation: don't go back, and don't push through 8-9 right now.

Here's why:

The Phase 0-7 fixes are real. Formula injection protection across every module, TRS compliance, stats pack completeness, convergence thresholds — these are genuine improvements. Redoing them would be expensive for marginal gain.

Phases 8 and 9 are feature development, not polish. The callout editor enhancement and AI insights rollout can be done anytime. They don't affect production quality of what's already shipping. Park them.

Phase 10 is where the missing review work belongs. Look at what Phase 10 already says:

- Cross-module consistency (all guard files, TRS codes, config handling, HTML styling, stats pack format, error messages)

- Directory cleanup

- Management tools

- Documentation final pass (every README, OPERATOR_GUIDE, CONTRIBUTING)

The skipped review phases — cold start, documentation accuracy, standards compliance, growth path — map directly onto Phase 10's scope. It's the natural home for them.

What I'd do with your remaining budget this week:

- Now: Nothing more on Turas. The handover notes are written, Phase 7 is merged.

- Next week: Run Phase 10 as the comprehensive horizontal pass, explicitly incorporating the 4 skipped production review phases. Invoke both the production review and coding standards skills. Produce one platform-wide Growth Path document. This gives you the highest-value session.

- After Phase 10: Come back to Phases 8 and 9 as feature work, now against a fully-reviewed codebase.

The re-reviews for Phases 1-7 can slot in whenever — they're independent sessions that don't block anything.